1. Facial Emotion Recognition

2. **Project status**: At risk? I am unsure. I have a clear path forward just don’t have too much down.

3. **Project report summary**: I have reviewed the tutorials and readings provided. One CNN tutorial aligns well with my project so I am working on reworking it into a base to train the model.

4. **Project milestones**:

Tutorials and learning: 100%

Program to train the model: 20% Mainly reworking a tutorial given

Create gui program with the model with the ability to add images to run the model on: 0%

I plan on sitting down over break and getting the trainer done at least.

5. **Issues / Problems**: I haven’t had too many problems the resources given have made it a lot easier